Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 September 2026 |
| --- | --- |
| Team ID | 6ab2220abee0b08a2d2c65d0 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Ticket Ingestion | USN-1 | As a user, I can access the Service Portal to report an IT issue. | 2 | High |  |
| Sprint-1 | Ticket Ingestion | USN-2 | As a user, I can enter my issue details into the Short Description field. | 1 | High |  |
| Sprint-1 | Classification Logic | USN-3 | As a system, I will trigger a Flow when a new Incident is created with an empty Category. | 2 | Low |  |
| Sprint-1 | Classification Logic | USN-4 | As a system, I will scan the description for keywords and auto-assign the Category (e.g., Network, Hardware). | 2 | Medium |  |
| Sprint-2 | Classification Logic | USN-5 | As a system, I will auto-assign the Subcategory and route to the correct Assignment Group. | 1 | High |  |
| Sprint-2 | Notifications | USN-6 | As a user, I will receive an automated confirmation email once my ticket is logged and categorized. |  |  |  |
| Sprint-2 | Resolution UI | USN-7 | As an IT agent, I can view pre-categorized and prioritized tickets in my queue. |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 20 | 29 Oct 2022 |
| Sprint-2 | 11 | 6 Days | 07 Mar 2025 | 12 Mar 2025 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts